Report on

“Tutorials”

For

Software Project Management - 4CS504ME25

B. Tech. Semester IV

## Prepared By :

Gandhi Urva Yogeshkumar (23BCE078)

Gajnotar Rakshit (23BCE077)

# Institute of Technology, 
Nirma University 
Ahmedabad - 382481

# July 2026

# Aim

To analyze a real-world software project (Next-Generation Hospital Management System) by studying its objectives, stakeholders, project scope, deliverables, and constraints from a Software Project Management perspective.

# Objective

- Study the purpose and features of the Next-Generation Hospital Management System (HMS).

- Identify the key project stakeholders and their roles.

- Define the project scope, including in-scope and out-of-scope functionalities.

- Identify the major project deliverables and expected outcomes.

- Analyze the project constraints, assumptions, and risks.

- Understand the application of software project management principles in a real-world healthcare software project.

- Document the project analysis with appropriate diagrams, tables, and observations.

# 1.  Project Overview

The selected real-world software project is a next-generation, commercial Hospital Management System (HMS/HMIS), intended to fully replace the currently deployed THIMS installation at the target hospital while being architected for future multi-hospital commercial deployment. The system covers the complete patient journey and hospital operating cycle — registration, appointment scheduling, outpatient and inpatient clinical care, nursing, operation theatre, pharmacy and inventory, laboratory and radiology diagnostics, billing/insurance/finance, human resources, reporting and analytics, and platform administration.

The system is built as a modular, multi-tenant platform and natively supports India's Ayushman Bharat Digital Mission (ABDM) interoperability standards, since ABDM certification already exists on the incumbent system and must not be regressed.

# 2.  Objectives

The project's objectives, derived from the system's stated purpose and scope, are:

- Replace the existing THIMS installation with a modern, independently architected HMS without regressing its current ABDM certification and interoperability scope.

- Preserve workflow parity where THIMS is effective, while improving workflows where gaps exist (e.g., unified authentication, structured clinical templates, real-time bed management).

- Modernise the user experience for all user classes — clinical, administrative, and patient-facing — across web and mobile channels.

- Architect the platform for multi-tenancy from day one, enabling future commercial licensing of the product to additional hospitals without retrofitting.

- Ensure full compliance with ABDM interoperability standards (FHIR R4, ABHA, Consent Manager, HIP/HIU, HPR/HFR, NHCX) and India's Digital Personal Data Protection (DPDP) Act, 2023.

- Unify previously separate capabilities (e.g., the existing MyMediVault document/patient-vault functions) as first-class platform modules rather than standalone applications.

# 3.  Stakeholders

The system serves eleven distinct user classes, each with a defined role, responsibility, and set of characteristics relevant to design and training effort:

| Stakeholder | Role & Characteristics |
| --- | --- |
| Super Admin / Platform Owner | Configures tenants, modules, and platform-wide settings across hospitals. Full system access, technical proficiency. |
| Hospital Administrator | Manages a single hospital's configuration, staff, and masters. High system familiarity, non-technical. |
| Doctor / Consultant | Consultations, orders, prescriptions, clinical documentation. Clinical expertise, moderate system familiarity, time-constrained. |
| Nurse | Nursing tasks, eMAR, vitals, ward documentation. Clinical training, needs fast, low-click workflows. |
| Pharmacist | Dispensing, stock, billing at pharmacy counter. Domain expertise in drugs and inventory. |
| Lab / Radiology Technician | Sample/order processing, result entry, report approval routing. Domain expertise, works with instrument interfaces. |
| Front-Desk / Registration Staff | Registration, appointment booking, token/queue management. High transaction volume, needs speed and simplicity. |
| Billing / Finance Staff | Invoicing, payments, insurance claims, accounts. Numerically oriented, needs accuracy and audit clarity. |
| Patient / Attendant | Self-registration, appointment booking, vault access, bill view. Variable digital literacy, mobile-first usage expected. |
| Auditor / Compliance Officer | Reviews audit logs, compliance and security reports. Read-only, high scrutiny of data integrity. |

In addition to these direct system users, the target hospital (as client and data owner) and the National Health Authority / ABDM ecosystem (as the regulatory and certification body) are key external stakeholders governing project scope and compliance requirements.

# 4.  Scope

## 4.1 In Scope

- All eleven module categories: Platform/Identity/Security/Notifications; Patient Management & Front Desk; Clinical Care (OPD/IPD/Ward/Nursing/OT/EMR); Pharmacy, Inventory & Medical Store; Diagnostics (Lab & Radiology); Financial Management (Billing/Insurance/TPA/Finance); ABDM & Interoperability; Document Management & Patient Vault; Human Resources; Reporting/MIS/Analytics; and Administration/Masters/Configuration.

- Full ABDM/FHIR interoperability (ABHA, Consent Manager, HIP/HIU, HPR/HFR, NHCX claims exchange).

- Multi-branch / multi-tenant deployment architecture.

- Migration from the existing THIMS system, including historical data and workflow continuity.

## 4.2 Out of Scope (for this version)

- Telemedicine video-consultation infrastructure.

- IoT medical-device integration beyond laboratory/radiology interfacing.

- Public health / government reporting integrations not mandated by ABDM.

These out-of-scope items are noted as candidates for a future phase.

# 5.  Deliverables

The project's deliverables map directly to the eleven functional module categories, each representing a distinct, traceable unit of delivered functionality:

| Category | Deliverable Module |
| --- | --- |
| A | Platform, Identity, Security & Notifications |
| B | Patient Management & Front Desk |
| C | Clinical Care — OPD, IPD, Ward, Nursing, OT, EMR |
| D | Pharmacy, Inventory & Medical Store |
| E | Diagnostics — Laboratory & Radiology |
| F | Financial Management — Billing, Insurance, TPA, Finance |
| G | ABDM & Interoperability (Mandatory Compliance Layer) |
| H | Document Management & Patient Vault (MyMediVault) |
| I | Human Resources — Staff, Attendance, Payroll |
| J | Reporting, MIS & Analytics |
| K | Administration, Masters, Configuration & Compliance |

In addition to the module deliverables above, supporting project artefacts include the Software Requirements Specification, the Architecture Decision Record, a Migration Strategy document (THIMS → New HMS), and — for this course — a working prototype covering a small subset of modules, to be submitted as the Innovative Assignment.

# 6.  Constraints

- The system must interoperate with ABDM's published sandbox/production APIs, which evolve under government direction and are outside the project's control.

- Patient health data must be stored within Indian data-residency boundaries.

- The architecture must support multi-tenancy from day one; retrofitting multi-tenancy later is explicitly to be avoided.

- Any third-party foundation adopted (e.g., an existing open-source clinical platform) must permit commercial redistribution and full UI/feature modification under its licence terms.

- Clinical record retention periods are governed by applicable medical council / state regulations (commonly 3–8 years depending on record type and jurisdiction), pending confirmation with legal counsel.

- The hospital must provide historical THIMS data (or database access) for migration planning; this is a project dependency outside direct control of the development team.

- PHI/PII must be encrypted at rest (AES-256) and in transit (TLS 1.2+), and access must be role-based and enforced at the API layer, not only the UI layer.