Report on

“Tutorials”

For

Software Project Management - 4CS504ME25 B. Tech. Semester IV

Prepared By :

Gandhi Urva Yogeshkumar (23BCE078) Gajnotar Rakshit (23BCE077)

Institute of Technology,

Nirma University

Ahmedabad - 382481

July 2026

Aim

For analyze and solve problems for hospital management system by studying its stakeholders , scope , deliverables and constraints.

Objective

● Study the purpose and practical usefullness of the Next-Gen Hospital Management System (HMS).

● Identify the key project stakeholders and their roles.

● Define the project scope. Also include in-scope and out-of-scope functionalities.

●deciding project deliverables and its outcomes .

● Analyze the project constraints, assumptions, and risks.

1. Project Overview

Mostly Hospitals rely on manual billing, registers and doing day to day operations manually.this is time consuming and also chance of error becomes high.and also patient has to wait more.

The Hospital Management System (HMS) is a web-based application that digitalize day to day operations of hospital. Like patient registration , appointment , doctor and staff management , automatically billing , tracking of pharmacy stock.

2. Objectives

The objectives of the project are:

● hospitals are keeping record manually so our objective is to replace manual work by digitalize system.

● we can provide online appointment booking and error free and quick patient registration.

● To maintain an organized record of departments, stocks ,doctors  and their schedules.

● To accurately manage pharmacy stock .

● To generate patient bill automatically with no error.

● provide detailed dashboard to hospital admin so he can analyze anything and make decisions accordingly.

● build system using appropriate tech stack and maintain security of data.

3. Stakeholders

The system is designed around the following user roles:

| Stakeholder | Role |
| --- | --- |
| Admin | Manages doctors, departments, staff, and overall system. |
| Doctor | View appointments, communicate with patient and write prescription . |
| Receptionist | Handles patient registration, appointment booking. |
| Pharmacist | Handles pharmacy stock and give medicine according prescriptions. |
| Patient | Online book appointment,view doctor schedule and view bills. |

4. Scope

4.1 In Scope

It includes basics things like patient registration and record management , patient appointment booking, docktor assignment, pharmacy and OPD consultation and also billing and invoice. An admin dashboard will display info such as patients , doctors , appointment and medicines like pharmacy stocks.

4.2 Out of Scope .

Some of the important functions like bed management is not included as it becomes complex to implement for the college tutorial. Also laboratory things like X-Ray integration with the dashboard is also not included in this scope.

5. Deliverables

The project will be delivered as the following modules:

| # | Deliverable Module |
| --- | --- |
| 1 | Patient Registration & Management Module |
| 2 | Appointment Booking & Scheduling Module |
| 3 | Doctor Management Module |
| 4 | medicine Stock Module |
| 5 | Billing & Invoice Module |
| 6 | Admin Dashboard & Reports Module |

6. Constraints

● Not working with real hospital data . we use dummy data.

● No cloud deployment.